Project Charter

29.10.2015

| Project Title: As-is and to-be -situations of VNaaS |  |  |  |
| --- | --- | --- | --- |
| Project Start Date: 29.10.2015 Projected Finish Date: 26.11.2015 |  |  |  |
| Budget Information: (2 h + 2 h) * 4 * 3,5 = 56 hours to use PERT: (48+4*56+80)/6 = approximately 59 hours |  |  |  |
| Project Manager: Jaana Virtanen |  |  |  |
| Project Objectives: Finding possibilities for developing VNaaS (virtual network as a service) further and researching what kind of models have been proposed already. |  |  |  |
| Success Criteria: Project will be successful if it provides insights that help to realize the possibilities of VNaaS in context of the project customer and leads to improved service level. This project should be completed on time and meet all of the requirements. The project customer and professor will determine if the project is a success or not. |  |  |  |
| Approach: - Literature review of existing scientific articles - Creating a structured report of the findings - Providing insights on how VNaaS could be utilized for Nokia’s use more efficiently - Finding relations that VNaaS has with other current ICT topics (e.g. SOA and cloud computing) |  |  |  |
| Roles and Responsibilities |  |  |  |
| Name and Signature | Role | Position | Contact Information |
| Sergei | Team member |  |  |
| Jane | Team member |  |  |
| Jaana | Project manager |  |  |
| Yong | Technical specialist |  |  |
| Comments: This is an initial version and will change during the course. |  |  |  |