# Project Plan – (Write Project’s/Team’s Name Here)

## Team members:
Firstname Lastname
Firstname Lastname
Firstname Lastname

## Version:
Write date here
(If/when you do a revision, add here a date, and a comment on what was changed)

# Project Goal
This project aims at creating ….

(Write here about what is your design concept, and what are you trying to achieve with prototyping.

This part needs to address:
- who are the intended users of your design, and what is your design’s value to these users
- what is the ‘thing’ that you create
- what are the main functionalities and main features that you aim to implement)

# Project Tasks
(In this section you need to first extend on the functionalities and features, which were mentioned above in the project goal section. It is recommended to plan your project in iterative phases that achieve something that works. You will need to explain the next steps in much greater detail than the latter ones. Below is an example based on an imaginary Remote Temperature Sensor project.

## 1: Proto V1 (by October 30)
Aim: Reading and sending temperature data to a web server and displaying the value on a web page.

1. Read temperature with digital sensor (from Sähköpaja) – Pekka
2. Specify data sending format – Janina (responsible, all need to agree)
3. Setup server + websocket on Heroku – Matti
4. Create the websocket code for the Arduino app - Matti
5. Sending data to server (1 value / 10 secs) – Janina
  1. Note: The websocket must be ready first!
6. Create web page that reads and displays the web socket data – Matti)

## 2: Proto V2 (by November 13)
Aim: Proto with physical case, graphical & physical interaction design mainly done, admin panel & pairing working, web page coding v1 done
1. Physical case design – Matti leads
2. IxD – developing the user interface with users (use Figma) – Pekka leads
3. …

## 3: Proto V3 (by November 30)
Aim: Proto ready for outdoors testing

4: Final Presentation (1.12 – 10:15-12:00)
Aim: Proto completed, presentation ready and rehearsed, only documentation missing

5: Documentation
Aim: All stuff online to the project wiki & github, remember OSS/CC license!)

## Schedule
W42	W43	W44	W45	W46	W47	W48	W49	W50
V1 building	Exam week	V1 ready (Oct 30)
		V2 building starts	V2 building	V2 ready (Nov 13)
			V3 starts (matti/case)	V3 building	V3 building	V3 ready (Nov 30)
							Final presentation (Dec 1)
							Document writing	Documentation done (Dec 11)

# Resource use

(Below is an example:
Pekka, 8h / week
Janina, 8h/ week
Matti, 4h / week in October, 12h/week in November

Team meeting:
Every Wed, 18:00 –, Zoom

Assistant meeting:
Fri mornings, 09:00-09:30, not in exam week!)